Draft Proposals for Creation of an Operating Partnership Agreement between World Mobile and Sincro Sitewatch Ltd

Date: 29th October 2021

Overview

This document aims to provide an outline of factors to consider in order for the World Mobile vision to continue to develop with the support, expertise and professional inputs available from Sincro Sitewatch Ltd. [SSW] All of the required tasks Identified herein are within the capacities of Sincro. Service Level Agreements, tendering and procurement documents for supplies from outside parties can be prepared by an independent consultant working under the Sincro umbrella so that SSW can provide a full operational package for World Mobile in Tanzania and when network expansion grows, beyond.  Under this arrangement World Mobile will be able to dramatically reduce operational costs, will require only a minimum personnel presence in – country whilst creating a template for rapid execution in other territories.  Executive level scrutiny, governance and oversight can be achieved through regular scheduled steering committee meetings held by video link, in country or internationally when required.

Implementation / Deployment

The following activities need to be included into a project plan for the implementation which will be used to manage the deployment(s)

Phase 1 preparation

- Obtaining all necessary operational licences

- Site roll out action plan

- Site by site pre installation project planning including procurement of materials B.O.Q’s, site permissions, logistics, HSE and HR allocation.

- Finalisation of

  - Equipment specifications (includes RF and core hardware and software to be deployed, power, backhaul specifications, interconnect, billing and network management),

  - Radio plan

  - Backhaul plan (will require Rights of Way for fibre deployment) – including redundancy

  - Installation guidelines / site specifications (will also be used for site acquisition)

  - Preparation of Installation and Configuration layouts

  - Planning and IP Address allocations

  - Capacity Planning

- Services to be assigned

  - Site acquisition cell sites, NOC/switch, spares warehouse

  - Radio Planning and coverage targeting

  - Site installation

  - Backhaul fibre installation and connectivity

  - Data configuration and last mile allocation

  - Switch site/data centre/interconnect installation

  - Customer contact centre (call centre)

  - Direct sales channels (shops/freelancers)

  - Renewable energy / solar power solution design

  - Marketing

- Negotiation & execution of equipment and services contracts

- Site approval for radio installation (TCRA - Environmental etc.)

Phase 2 Network implementation

- Site testing for engineering integrity and civils

- Cell site installation

- Network optimisation

- Backhaul installation

- Switch/datacentre/interconnect/firewall installation

- Activation of contact centre and sales channels

- Site Inventory data base and asset management

- Site certification and professional sign offs

- Renewable energy / solar power solution supply, Installation and maintenance

Operational – The following to be included in a set of operations and maintenance processes and procedures

- Network Management

  - Managing Network operations centre

  - Proactive maintenance

  - Reactive maintenance

  - Spares dimensioning and management

  - Tier 1, tier2, tier 3 software and hardware support

- Contact centre management

- Sales and marketing activities

In addition if VAS or Wi-Fi offload is planned then there would be additional requirements